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Mines Advisory Group (MAG) has received grants from various international donors for the implementation of its humanitarian aid operation in Iraq. MAG requires provision and delivery construction works in Chawrta, Sulaymaniyah and invites professional construction companies to apply to this tender. 


Tender Reference: 	SD24-IQ-EHO-005 Construction Works in MAG’s Base in Chawrta, Sulaymaniyah 
         Purchaser		Mines Advisory Group (MAG) - Iraq
         Language		All documents regarding this tender will be in English.

         Tender Costs: MAG shall not be liable for any costs incurred in the submission of any proposal.

Documents included in this Tender Kit
· Tender Instructions
· Annex 1: Tender Cover Letter
· Annex 2: Technical Proposal and Compliance Statement of Specifications and Tender Terms
· Annex 3: Financial Proposal Template
· Annex 4: Supplier Registration Form
· Annex 5: MAG Policies and Statements
· Annex 6: Drawings

	
	Activity
	Date

	1  
	Tender publication and Invitation to Tender
	06/08/2024

	2
	Date of bidders site visit (For interested bidders)
	11/08/2024

	3
	Date for the Q&A session (For interested bidders)
	12/08/2024 - 10:00 Hrs. Iraqi Local Time

	4
	Clarification period end
	19/08/2024 - 10:00 Hrs. Iraqi Local Time

	5
	Deadline for bids submission
	20/08/2024 - 16:00 Hrs. Iraqi Local Time





	1. General Instructions



Tender Publication

This tender has been published in the following channels:

National:

· https://ngosjobs-bids.com/bids
· https://www.iraq-businessnews.com/tenders/
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	2. Tender Application



Bidders interested in participating in this tender must:

· Submit Annex 2 – Technical Proposal, filled, signed and stamped. (Mandatory)
· Submit Annex 3 – Financial Proposal Template filled and signed. (Mandatory)
· Submit Annex 4 – Supplier Registration Form filled and signed. (Mandatory)
· Submit a copy of Valid Registration Certificate in Construction OR general contracting in IRAQ - Federal Government or Kurdistan Region. (Mandatory)
· Provide copies of at least 3 Previous contracts for Similar Supplies/construction works for the period (2019 – 2024). (Mandatory)
· Submit a CV for the Civil Engineer employed with the bidder with a minimum five years' experience in work of an equivalent nature and volume. (Mandatory)
· Submit a Work plan in shape of Gant Chart showing the detailed activities and timelines from start to finishing the works. (Mandatory)
· The bidder to provide copy of the ID of the owner of the company (Mandatory)


FIRST SUBMISSION – TECHNICAL 

The First Submission should include the following MANDATORY documents

	
	MANDATORY INFORMATION
	Description of the content

	1
	Annex2 - Technical Proposal
	

	2
	Submit Annex 4 – Supplier Registration Form filled and signed
	

	3
	Submit a copy of Valid Registration Certificate in Construction OR general contracting in IRAQ.
	Federal Government or Kurdistan Region

	4
	Provide copies of at least 3 Previous contracts for Similar Supplies/construction works 
	For the period (2019 – 2024)

	5
	Submit a CV for the Civil Engineer employed with the bidder 
	Five years' experience in work of an equivalent nature and volume

	6
	Work plan in shape of Gant Chart showing the detailed activities and timelines from start to finishing the works
	

	7
	The bidder to provide copy of the ID of the owner of the company
	



       SECOND SUBMISION – FINANCIAL 

         Financial proposal must be submitted separately from the first (technical) proposal 

	
	MANDATORY INFORMATION
	Description of the content

	1
	Annex3- Financial Proposal
	Filled, signed, and stamped










 Clarification period
Bidders that require any clarification about the tender can refer their questions to the following address. 

	Tender Administrator - Procurement Department
Email: Procurement.IQ@maginternational.org
Do not submit your bids at the above email address



When requesting clarifications, no reference to prices can be made. No phone calls or instant messages concerning this tender will be accepted to the MAG office or to any MAG staff. Bidders trying to contact MAG by other means different to the provided email address will be automatically disqualified from the process.

1-Tender Submission by email:
          
The default method for tender submission is by email to the following address. 

Tender.magiraq@maginternational.org

Online Submission instructions
· Two separated emails are expected: 
· A first Submission containing the Technical Proposal, and all the mandatory documents and the company information details.
· A second submission containing the Financial Proposal

The Subject of the emails must comply with the below:
· First Submission: Construction Work in Chawrta- 1st SUBMISSION SD24-IQ-EHO-005
· Financial proposal: Construction Work in Chawrta - FINANCIAL PROPOSAL SD24-IQ-EHO-005
· The attachments can be sent in a compressed format. Only ZIP and RAR are accepted.
· In case of technical issues related to the size of the email, the bidder can split the content and send it in several emails, always keeping all the financial information separated from the rest of the information. 
· In case multiple proposals are received from the same bidder, only the last ones before the deadline will be considered.

                     NOTE: Any prices or financial information are included within the First submissions will result in the immediate disqualification of the bidder.



OR



See below the instructions for paper submission
Address for documents submission

	MAG Erbil Main office
The tender committee 
Mines Advisory Group (MAG)
Erbil Head Office
Ashtar Area Ainkawa, 245/ 2/ 394, Erbil – Iraq





Envelope Preparing

The submission must be done in separated sealed envelopes. The envelopes must be labelled as follows:

	Envelope 1: FIRST SUBMISSION
Construction Work in Chwarta- 1st SUBMISSION SD24-IQ-EHO-005
	Envelope 2: FINANCIAL PROPOSAL
Construction Work in Chawrta -FINANCIAL PROPOSAL SD24-IQ-EHO-005



· All documents must be sent to the office in a sealed envelope or bag marked as First Submission. 
· Clarification questions must be addressed to the office address in letters or by email. At the time of dropping the Envelop in the designated location, the bidder’s representative will be requested to provide his name and email address. The purpose of this email address is to be able to send clarifications to questions raised by any other bidder. 
· A printed copy of the clarifications will be made available upon request, for bidders that do not have shared an email address. 
· NOTE: Any prices or financial information are included within the First submissions will result in the immediate disqualification of the bidder.

	2. Tender Process



Bids Opening Session 
The Bids Opening session is not public. MAG will undertake assessment of bids using a documented process. 

Committee Evaluation of Proposals
Only bids that have been accepted during the Bids Opening Session will be considered for evaluation.

The evaluation of the bids is regulated by MAG Internal procedures. Each section contributes to a % of the total score, as described below.

	The technical evaluation (50%)
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	Criteria
	Weightage

	1
	Valid Registration Certificate in Construction OR general contracting in IRAQ - Federal Government or Kurdistan Region.
	Construction Company: 10 points
General contracting company: 5 points 

	2
	Copies of Previous similar Contracts
	Copies of 7 similar contracts: 10points
Copies of 6 similar contracts: 8 points
Copies of 5 similar contracts: 6 points
Copies of 4 similar contracts: 4 points
Copies of 3 similar contracts: 2 points

	3
	CV for the Civil Engineer employed with the bidder with a minimum five years' experience in work of an equivalent nature and volume
	10 or more years’ experience: 10 points
5 to 10 years’ experience: 5 points
5 years or less experience: 0 points


	4
	Work plan/ timeline in Gantt Chart form 
	Completion/Delivery in 1-15 days: 15 points
Completion/Delivery in 16-30 days: 12 points
Completion/Delivery in 31-45 days: 10 points
Completion/Delivery in 46-60 days: 8 points
Completion/Delivery in 61-75 days: 4 points

	5
	Bidder has a working office in Chawrta(To be verified through physical visit by MAG) – Bidders are requested to clearly mention their office address in the Annex 4 – Supplier Registration Form
	Bidder has an office in Sulymaneyah: 5 points 
Bidder Does not have an office in Sulymaneyah: 0 points 


*Minimum passing score for technical evaluation is 30% 

          Financial evaluation (50%)
The best value for money bidder(s) who pass the administrative and technical evaluations will be offered the contract for the respective lot(s). 

Bidders must not use abnormally high or low rates or prices. If, in MAG’s opinion, the overall tendered amount is abnormally low or high, MAG may exclude the bidder from consideration to undertake the project. MAG’s decision on whether a tender is compliant will be final.

Important notes for interested bidders:
· MAG will arrange an online questions and answers session for all interested bidders at 10:00 Hrs. (Iraqi Local Time) on 12/08/2024. During the Questions and Answers session the MAG Technical Expert will be available to answer all the questions related to this tender which the bidders may have. Interested bidders who wish to attend the Q&A session may send an email by 11/08/2024to the email: Procurement.IQ@maginternational.org and MAG will share a link for MS teams meeting to attend the session. The Q&A session will be recorded and will be made available to all interested parties. If you are interested in getting access to the recorded session please contact MAG via  Procurement.IQ@maginternational.org
· The work site is located in district of Chawrta and GPS coordinates are: 35°43'22.9"N 45°33'58.3"E
· . Interested bidders who which to visit the site may do so between 09:00 – 16:00 Hours (Iraqi Local time) on 11/08/2024. MAG staff with phone number +964 (0)771 020 27 37 will be available on the given time and date at the site to facilitate the visit.
· The selected supplier(s) will be responsible for the safe keeping of all them materials, equipment, and machinery and MAG is not responsible for any loss under any circumstances. In addition to this, the selected supplier will also responsible for the safety and security of its staff and workers. Also, cleaning the site after completion of the works. 
· Defect liability Retention Payment: 10% if the contract value will be retained by MAG and released after Defect Liability Period of 90 Days of completion of 100% of works and project handover/delivery. The retention fee of 10% will be released to the contractor upon issuance of a satisfactory work/ delivery completion Certificate by MAG. 
· MAG reserves the right to negotiate, accept or reject any or all proposals and quotations at its sole discretion and to pursue or act further on any responses it considers advantageous. 
· MAG reserves the right to award the contract to one or more suppliers. MAG has the right to negotiate the best and final offer.
· Supplier Vetting: MAG will evaluate the suppliers following the MAG vetting system. Suppliers that do not meet the vetting requirements will be disqualified.
· [bookmark: _Int_lwqBZcEH][bookmark: _Int_p3IXeWLs]Failure to deliver: This tender will not constitute an exclusive contract and in the event that the supplier cannot meet the specification then another supplier shall be sought by MAG for that particular purchase.
· Termination: MAG has the right to terminate agreements arising from this call for tenders at any time.
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